# Daily Scrum Meeting 02

SPRINT 1  |  MEETING AGENDA & MINUTES TEMPLATE

| Project | Ehda Portal: Online Blood Donation Platform |
| --- | --- |
| Sprint | Sprint 1 • planned window: October 10–16, 2026 |
| Meeting date / time | 10/15/2026 ¦ 9 PM – 9:10 PM |
| Meeting link / place | https://meet.google.com/rqr-hybb-osr |
| Facilitator / recorder | Madina Afshar — Scrum Master |
| Recording location | https://drive.google.com/file/d/1d64vfRrTgp824uFOngCH9Wae-rBNhZ-f/view?usp=sharing |

## 1  Purpose

Synchronize Sprint 1 work, identify obstacles, and agree on the next steps toward the sprint goal. This is a short progress check, not a detailed technical problem-solving session.

## 2  Time-boxed agenda (15 minutes)

| Time | Agenda item | Lead |
| --- | --- | --- |
| 2 min | Open meeting; confirm focus and sprint time remaining | Scrum Master |
| 9 min | Developer updates: progress, next work, blockers | Developers (3 min each) |
| 2 min | Identify dependencies and agree on follow-up discussions | Team |
| 2 min | Confirm action owners and next checkpoint | Scrum Master |

## 3  Sprint 1 work to check

| Member | Assigned Sprint 1 work |
| --- | --- |
| Samira Azizi Developer 1 | Authentication foundation; registration/login design; user database structure. |
| Ahmad Kaihan Saba Developer 2 | Map/location design; location data structure; map technology preparation. |
| Shafiqa Taraki Developer 3 | Blood request design; notification design; admin design. |

Cross-team checkpoints: requirements specification, use case diagram, initial sequence diagrams, database design discussion, development setup, GitHub structure, and the beginning of development work.

# Meeting Minutes

Meeting date:10/15/2026    Start/end: 9 PM – 9:10 PM    Duration: 10 MIN

## 4  Attendance

| Member | Scrum role | Present / absent |
| --- | --- | --- |
| Madina Pasun | Product Owner | Yes |
| Madina Afshar | Scrum Master | Yes |
| Samira Azizi | Developer 1 | Yes |
| Ahmad Kaihan Saba | Developer 2 | Yes |
| Shafiqa Taraki | Developer 3 | Yes |

## 5  Daily progress reports

Record each developer’s actual report. Do not mark a task complete until its work has been demonstrated or verified.

| Developer | Completed since last update | Next planned work | Blockers |
| --- | --- | --- | --- |
| Samira | Project Structure and Database Connection, User Registration, Login and Logout, Authentication security and permissions, donor profiles, blood type and availability fields | Change availability status, input validation and error handling, initial test cases and defect tracking | Configuring Django |
| Ahmad Kaihan | Search Donor by blood | Search by location | None |
| Shafiqa | Not started yet | Create and send blood requests | None |

## 6  Impediments, decisions and follow-up

| Type | Details | Owner | Due / status |
| --- | --- | --- | --- |
| Blocker | Configuring Django | Samira Azizi | 10-12-2026 |
| Decision | Search about that | Madina Afshar | 10-12-2026 |
| Action | Figured out and solved | Samira Azizi | 10-12-2026 |

## 7  Sprint progress and evidence

Sprint Backlog updated: Yes     Burndown updated: Yes     GitHub changes reviewed: Yes

Next meeting date/time: 10-17-2026 at 9:30      Recording uploaded: Pending