# Daily Scrum Meeting — Sprint 2

SPRINT 2  |  MEETING AGENDA & MINUTES  |  21 OCT 2026

| Project | Ehda Portal: Online Blood Donation Platform |
| --- | --- |
| Sprint | Sprint 2 • October 17–22, 2026 (stated duration: 4 days; confirm) |
| Meeting date / time | October 21, 2026 ¦ Time: [enter actual time] |
| Meeting link / place | https://drive.google.com/file/d/14E8H0AoZULim95Pd1lKaUlTRI5lY5uF9/view?usp=drive_link |
| Facilitator / recorder | Madina Afshar — Scrum Master |
| Recording location | https://meet.google.com/ifv-aoay-xgb |

## 1  Purpose

Synchronize Sprint 2 progress on donor search, approximate locations, the interactive map, and initial blood requests. Identify remaining work and blockers before sprint close on October 22.

## 2  Time-boxed agenda (20 minutes)

| Time | Agenda item | Lead |
| --- | --- | --- |
| 2 min | Open meeting; revisit Sprint 2 goal and days remaining | Scrum Master |
| 12 min | Developer updates: completed work, next work, blockers | Developers (3 min each) |
| 3 min | Discuss search–privacy–request dependencies and risks | Team |
| 3 min | Confirm action owners, evidence, and next checkpoint | Scrum Master |

## 3  Sprint 2 work to check

| Member | Assigned Sprint 2 work |
| --- | --- |
| Samira Azizi Developer 1 | Donor privacy (#023); shared input validation (#024); privacy/security testing (#025). |
| Ahmad Kaihan Saba Developer 2 | Blood-type search (#006); location/distance filters (#007); approximate locations (#009); map (#008); shared privacy and tests (#023, #025). |
| Shafiqa Taraki Developer 3 | Create/send blood requests (#010); shared request validation (#024); request testing (#025). |

Cross-team checkpoints: integration of donor search with request creation, protection of exact donor addresses, validation and test evidence, backlog updates, and GitHub commits.

# Meeting Minutes

Meeting date: October 21, 2026     Start/end: [confirm]     Duration: [confirm]

## 4  Attendance

| Member | Scrum role | Present / absent |
| --- | --- | --- |
| Madina Pasun | Product Owner | Present |
| Madina Afshar | Scrum Master | Present |
| Samira Azizi | Developer 1 | Present |
| Ahmad Kaihan Saba | Developer 2 | Present |
| Shafiqa Taraki | Developer 3 | Present |

## 5  Daily progress reports

Working draft: progress is allocated approximately 50% completed / 50% remaining for EACH developer, as requested. Verify these entries against meeting notes, demos, and GitHub commits before submission.

| Developer | Completed / prepared (~50%; unverified) | Remaining / next work (~50%; unverified) | Blockers |
| --- | --- | --- | --- |
| Samira Azizi | Initial donor privacy/access rules and basic input checks for #023 and #024. | Finish privacy edge cases, shared validation, and security/privacy tests (#023–#025). | None |
| Ahmad Kaihan Saba | Blood-type search (#006); approximate donor-location display (#009). | Finish location/distance filtering (#007), interactive map (#008), joint privacy checks and tests. | None |
| Shafiqa Taraki | Initial blood-request form and basic submission flow (#010). | Finish request delivery/storage, input validation (#024), and request tests (#025). | None |

## 6  Impediments, decisions and follow-up

| Type | Details | Owner | Due / status |
| --- | --- | --- | --- |
| Blockers | None |  |  |
| Verification |  |  |  |
| Action |  |  |  |

## 7  Sprint progress

Sprint Backlog updated: Yes Burndown updated: Yes     GitHub changes reviewed: Yes

Next checkpoint: Yes     Meeting recording uploaded: Yes