Software Engineering Project

Topic: Sprint 2 Planning Meeting Agenda

Project: Ehda Portal: Online Blood Donation Platform

Meeting Type: Sprint Planning Meeting

Date: 17.10.2026

Duration: 10 minutes (At the end of Sprint 1 Review Meeting)

Participants:

| Team Member | Scrum Role |
| --- | --- |
| Madina Pasun | Product Owner |
| Madina Afshar | Scrum Master |
| Samira Azizi | Developer 1 |
| Ahmad Kaihan Saba | Developer 2 |
| Shafiqa Taraki | Developer 3 |

Meeting Purpose:

The purpose of the sprint 2 planning meeting is to establish the sprint goal, select the work that the development team can complete, discuss how it will be implemented, and agree on responsibilities.

Sprint 2 focuses on improving the donor discovery process by allowing blood seekers to search for potential donors based on blood type and location. It also aims to introduce approximate location, protect donor privacy, and provide an interactive map to help users identify the nearby donors, hospitals, and healthcare facilities.

Sprint 2 Goal:

The goal of sprint 2 is to enable blood seekers to discover potential blood donors through blood-type and location-based search while protecting their privacy, and providing an interactive map for viewing the locations. By the end of the sprint, the team aims to demonstrate the available search and map functionality.

Meeting Note:

The meeting was held at the end of the sprint 1 review meeting.

Proposed Sprint 3 Scope:

| Backlog Item | Agenda Item | Responsible Person |
| --- | --- | --- |
| #006 | Search donors by blood type | Ahmad Kaihan Saba |
| #007 | Search donors by location or distance | Ahmad Kaihan Saba |
| #009 | Display approximate donor locations | Ahmad Kaihan Saba |
| #023 | Protect donor privacy | Ahmad Kaihan Saba and Samira Azizi |
| #008 | Implement an interactive map | Ahmad Kaihan Saba |
| #024 | Input validation and error handling | All Developers |
| #025 | Testing the functionalities | All Developers |