Software Engineering Project

Topic: Sprint 1 Review Meeting Agenda + Sprint 2 planning

Project: Ehda Portal: Online Blood Donation Platform

Sprint: Sprint 1 – Foundation and Database

Sprint Goal: Project structure, database, user accounts, donor profiles

Date: 17.10.2026

Duration: 45 minutes

Participants:

| Team Member | Scrum Role |
| --- | --- |
| Madina Pasun | Product Owner |
| Madina Afshar | Scrum Master |
| Samira Azizi | Developer 1 |
| Ahmad Kaihan Saba | Developer 2 |
| Shafiqa Taraki | Developer 3 |

Meeting Purpose:

The purpose of Sprint 1 Review Meeting is to see the work completed in sprint, demonstrate the implemented features, evaluate the progress based on the acceptance criteria, and identify the incomplete tasks, defects, and blockers.

Sprint 1 mainly focused on establishing the foundation of Ehda portal. This included setting up the project structure, connecting the application to database, implementing user registration and authentication, creating donor profiles, and adding blood type and donation availability features.

During the meeting, each developer will report on what has been completed, and demonstrate their work. The product owner and the development team will review the functionalities based on the acceptance criteria and determine which tasks are completed, still in progress, or still not verified.

Completed Work:

Before Sprint 1, the team established the project idea, defined the team roles, prepared the initial product backlog, and identified the main features of the platform. The team also reviewed the stories and their acceptance criteria prepared by the product owner.

Sprint 1 Goal:

The goal of sprint 1 was to establish the technical foundation of Ehda Portal and prepare the account and profile functionality.

The planned outcomes were:

- Establish the initial project structure

- Configure the database connection and required tables

- Implement user registration

- Implement login and logout functionality

- Establish authentication and access permission

- Allow donors to create and update their profiles

- Add blood type and donation availability fields

- Allow donors to update their availability status

Meeting Agenda:

| No. | Agenda | Description | Responsible Person |
| --- | --- | --- | --- |
| 1 | Introduction | Meeting purpose | Madina Afshar and Madina Pasun |
| 2 | Goal review | Review of Sprint 1 goals and the planned work | Madina Pasun |
| 3 | Developer 1 report | Demonstration of completed work and progress report | Developer 1 |
| 4 | Developer 2 report | Progress report | Developer 2 |
| 5 | Developer 3 Report | Progress report | Developer 3 |
| 6 | Acceptance criteria review | Review of acceptance criteria and marking the functionalities | Madina Pasun and Developers |
| 7 | Incomplete tasks, blockers, and defects discussion | Discussion of the incomplete tasks, blockers, defects, and remaining work | Madina Afshar and development team |
| 8 | Product backlog review | Updating the product backlog | Madina Pasun |
| 9 | Summary and next steps | Summarizing the meeting and discussing the next steps | Madina Pasun and Madina Afshar |